## Slide 1: Extreme Programming
Agile Principles and Practices Applications

## Slide 2: Origins
XP has been created by Kent Beck while being a project leader for the development of new Chrysler payroll system around 1993 – 1999
XP provides explicit methods for programmers, so they can more confidently respond to changing requirements, even late in the project, and still produce quality code. These include test-driven development, refactoring, pair programming, and continuous integration, among others. In contrast to most methods, some XP practices truly are adopted by developers—they sense its practical programmer-relevant techniques.

## Slide 3: Extremity
Testing is good, so write unit tests for (almost) all code, and acceptance tests for all features.
Code reviews are good—even better close to creation date—so do code reviews in real time and all the time via pair programming.
Frequent integration of code across all team members is good, so do it 24/7 with an automated, continuous integration process on a dedicated build machine.
Short iterations and early feedback are good, so make iterations one or two weeks long, if possible.
More customer involvement is good, so bring customers into the project full-time, sitting in the common project room.
Communication is good, so have everyone sit together, pair program, include onsite customers, and involve the customer frequently in planning, steering, and evaluation.

## Slide 4: Principles
planning Game
small, frequent releases
system metaphors
simple design
testing
frequent refactoring
pair programming
team code ownership
continuous integration
sustainable pace
whole team together
coding standards

## Slide 5: Roles
Customer
Customer
Development
Developer
Tester
Management
Coach
Tracker
Other
Consultant

## Slide 6: Practices: Requirements
Planning Game
Onsite Customer
Acceptance Testing

## Slide 7: Practices: Design
System Metaphors
Frequent Refactoring
Simple Design

## Slide 8: Practices: Implementation
Coding Standards
Frequent Refactoring
Pair Programming
Team Code Ownership

## Slide 9: Practices: Testing
Acceptance Testing
TDD
Onsite Customer

## Slide 10: Practices: Project Management
Planning Game
Short Releases
Sustainable Pace
Stand-up Meetings

## Slide 11: Practices: Configuration & Change Mgmt.
Continuous Integration
Common Room
Planning Game

## Slide 12: Story Cards
Story Card is a handwritten note created during the Planning Game
Story Card captures a single user story – feature, fix, non-functional requirement etc. – whatever user wants (do not confuse with use case)
User story estimation may vary – two-day – two-week range, or larger one/two/three weeks units of measure
Task List is created by developers for every story
Task estimate is set in 1-2 days range
Tasks are chosen voluntarily by developers

## Slide 13: Other practices
Onsite customer proxies, customer on call
Very light modeling
Visible wall graphs
Tracking and Daily Tracker
Incremental infrastructure
Daily stand-up meeting

## Slide 14: Common mistakes & misunderstandings
No onsite customer
Not writing the unit tests first
No customer-owned tests
Customer doesn't decide
Many fine-grained task cards
Bad pairing
Customer or manager is tracker
Not integrating QA team
Iterations too long
Iterations doesn’t end in integrated and tested baseline
Each iteration ends in a production release
Iterations aren’t timeboxed