## Slide 1: Lean Software Development

## Slide 2: Lean Refresher
Wastes
Overproduction
Waiting
Extra processes
Partially done work
Task switching
Defects
Handoff, movements
Principles
Long-term philosophy
Move toward flow
Pull systems, decide as late as possible
Work leveling
Stop-n-Fix
Master norms
Simple visual mgmt. (aka Kanban)
Well-tested technology
Leaders from within
People development
Respect for partners
Go See
Decide slowly, implement rapidly
Kaizen
Corporate Management Culture
Respect for People
Continuous Improvement
Corporate Goal
Product Development
14 Principles

## Slide 3: Lean Toolkit for Agile Development
Seeing waste
Value stream mapping
Feedback
Iterations
Synchronization
Set-based development
Options thinking
The last responsible moment
Making decisions
Pull systems
Queueing theory
Cost of delay
Self-determination
Motivation
Leadership
Expertise
Perceived integrity
Conceptual integrity
Refactoring
Testing
Measurements
Contracts

## Slide 4: Seeing waste
Learning to see waste is the first step in developing breakthroughs with lean thinking. If something does not directly add value as perceived by the customer, it is waste.

## Slide 5: Partially done work
Partially done software development has a tendency to become obsolete, and it gets in the way of other development that might need to be done.
Partially done software development ties up resources in investments that have yet to yield results.
Partially done software development can carry huge financial risks. Minimizing partially done software development is a risk-reduction as well as a waste-reduction strategy.
Wastes
Partially done work
Extra processes
Extra features
Task switching
Waiting
Movements
Defects

## Slide 6: Extra processes
Is all that “paperwork” really necessary?
Many software development processes require paperwork for customer sign-off, or to provide traceability, or to get approval for a change.
A good test of the value of paperwork is to see if there is someone waiting for what is being produced.
Reminder: compare to documentation role in XP and Scrum.
Wastes
Partially done work
Extra processes
Extra features
Task switching
Waiting
Movements
Defects

## Slide 7: Overproduction with extra features
Every bit of code in the system has to be tracked, compiled, integrated, and tested every time the code is touched, and then it has to be maintained for the life of the system.
Every bit of code increases complexity and is a potential failure point.
There is a great possibility that extra code will become obsolete before it’s used; after all, there wasn’t any real call for it in the first place.
If code is not needed now, putting it into the system is a waste.
Wastes
Partially done work
Extra processes
Extra features
Task switching
Waiting
Movements
Defects

## Slide 8: Task switching
Assigning people to multiple projects is a source of waste.
Belonging to multiple teams usually causes more interruptions and thus more task switching. This task switching time is waste.
The fastest way to complete two projects that use the same resources is to do them one at a time.
Wastes
Partially done work
Extra processes
Extra features
Task switching
Waiting
Movements
Defects

## Slide 9: Waiting
One of the biggest wastes in software development is usually waiting for things to happen.
Delay keeps the customer from realizing value as quickly as possible
Good delay vs bad delay
A fundamental lean principle is to delay decisions until the last possible moment (so you can make the most informed decision possible).
You cannot delay decisions, however, if you cannot implement rapidly once a decision is made.
Wastes
Partially done work
Extra processes
Extra features
Task switching
Waiting
Movements
Defects

## Slide 10: Motion
When a developer has a question, how much motion does it take to find out the answer?
People aren’t the only things that move— various artifacts move also: moving artifacts from one group to another is a huge source of waste in software development.
Each handoff of an artifact is fraught with opportunities for waste.
Wastes
Partially done work
Extra processes
Extra features
Task switching
Waiting
Motion
Defects

## Slide 11: Defects
The amount of waste caused by a defect is the product of the defect impact and the time it goes undetected.
The way to reduce the impact of defects is to find them as soon as they occur. Thus, the way to reduce the waste due to defects is to test immediately, integrate often, and release to production as soon as possible.
Wastes
Partially done work
Extra processes
Extra features
Task switching
Waiting
Motion
Defects

## Slide 12: Value stream mapping
Mapping your value stream is a good way to start discovering the waste in your software development process

## Slide 13: Sample Value Stream Mapping

## Slide 14: Lean Toolkit for Agile Development
Seeing waste
Value stream mapping
Feedback
Iterations
Synchronization
Set-based development
Options thinking
The last responsible moment
Making decisions
Pull systems
Queueing theory
Cost of delay
Self-determination
Motivation
Leadership
Expertise
Perceived integrity
Conceptual integrity
Refactoring
Testing
Measurements
Contracts