## Slide 1: Running Scrum
Practical Scrum in action

## Slide 2: Sprints
Skeleton of the Scrum framework

## Slide 3: Key Features of Sprint
Timeboxed
Short
Consistent in length
Closed to goal-altering or personnel changes
Ends in a potentially shippable product increment

## Slide 4: Timeboxing
Establishes a WIP limit
Forces prioritization
Demonstrates progress
Avoids unnecessary perfectionism
Motivates closure
Improves predictability

## Slide 5: Short Duration
Ease of planning
Fast feedback
Improved return of investment
Bounded error
Rejuvenated excitement
Frequent checkpoints

## Slide 6: Consistent Duration
Cadence benefits
Simplified planning

## Slide 7: No Goal-Altering Changes
Mutual commitment
Change vs clarification
Consequences of change
Being pragmatic
Abnormal termination

## Slide 8: Potentially Shippable Increment
Definition of done
Acceptance criteria
“Done-done”